DSC2204 Integrative Team Project Plan

Timetabling System for the SIT Engineering Cluster by AY2526 ITP Group 9

| Name | Student ID |
| --- | --- |
| Zareth Ang | 2501513 |
| Xi le Cheng | 2502355 |
| Xavier Soh | 2503152 |
| Amerik | 2501710 |

# Abstract

This project develops an intelligent academic timetabling system for the SIT Engineering cluster using constraint-based optimization techniques. The system automatically generates feasible timetables by allocating modules, tutors, rooms, and timeslots while satisfying both hard and soft scheduling constraints. In addition, an AI-assisted layer is explored to interpret natural language constraints and convert free-text remarks into structured inputs for the solver.

- Problem Statement

SIT must schedule hundreds of class sessions each semester. The current process is a four-stage document hand-off. Conflicts surface only at the upload step, sometimes weeks after the original input, forcing rework cycles. The free-text remarks column is interpreted by humans at every step, with transcription and versioning errors compounding downstream.

- Proposed Solution

Our goal is to  deliver a working programme prototype that generates a conflict-free timetable from real SIT inputs and deliver a customisable single-file inputs.xlsx workbook so non-developers can change the attributes.

| Language used: Python |  |
| --- | --- |
| Backend | Data Loader: Reads and extract input from the Excel file Constraint Engine: Takes all input and builds the model for the solver |
| Solver | Google OR-Tools CP-SAT optimization solver used to automatically allocate modules, tutors, venues, and timeslots while satisfying hard and soft scheduling constraints. |
| AI- Layer | Claude API used to interpret natural language constraints, free-text remarks, converting them into structured JSON inputs for the solver. |
| Dashboard/ UI | Streamlit / Flask are Python frameworks used to easily build and deploy web applications |

2.1 Workflow

| Process | Component Used | Description |
| --- | --- | --- |
| Input | Dashboard | The user uploads the input template containing modules, tutors, rooms, timeslots, constraints, and remarks. |
| Extraction of input | Data Loader | Column A – J contain structured input, Read directly by the data loader |
|  | AI - Layer | Column K (Remarks) contains free-text , Claude API will interpret and convert it into a structured JSON constraint that the CP-SAT solver can understand. |
| Constraint Building | Constraint Engine | Takes all rules and translate into CP-SAT model variables and conditions |
| Solving | CP-SAT Solver | Solver runs and searches for a timetable that satisfies all hard constraints with zero violations, then minimises the soft penalty score. |
| Output | Dashboard | Output optimized timetable with automatic allocation of modules, tutors, venues, and schedules |

2.2 CP - SAT Solver Algorithm

First, CP-SAT creates variables representing every possible scheduling combination of module, day, time, and room. Each variable can either be assigned (1) or not assigned (0).Next the solver eliminates a large number of combinations by applying hard constraints(insufficient room capacity, timetable clashes etc.) Next, CP-SAT performs a branch-and-bound search. It creates timetable assignments step-by-step, continuously checking constraints. If a conflict is detected, the solver backtracks and explores alternative assignments until a feasible timetable with zero hard constraint violations is found. Once a feasible solution is generated, the solver begins minimizing soft constraint penalties. Finally, the solver outputs the optimal timetable assignment and its penalty score (if any)

- Roles and Distribution

The roles may evolve as the project progresses.

| Zareth | Develop the CP-SAT Solver , Main Contact to supervisor |
| --- | --- |
| Xi le | Develop and integrate the AI - Layer |
| Xavier | Develop the backend python code , mainly the date loader and constrain engine |
| Amerik | Develop the frontend python code, mainly the dashboard and outputs |

- Risk Management

| Risk | Description | Mitigation |
| --- | --- | --- |
| Data Quality | SIT spreadsheets contain missing rows and fields. | Missing rows are flagged and prompted to the user during the data loading stage with a readiness report. |
| Infeasibility | When Inputs contradict each other, How does the system react? | When two constraints directly contradict each other, CP-SAT will return an "infeasible" status instead of a timetable. |
| Scalability | Is the solver resilient enough to handle when the dataset is more complicated? | To keep solving time manageable as the dataset grows, the system eliminates invalid combinations before the search begins and sets a time limit on the solver. |

- Budget and Cost Planning

| Name | Status | Cost | Justification |
| --- | --- | --- | --- |
| Claude Pro (3 Months) | Approved by Prof Yang | $30 per month x 3 = $90 | Used to assist our ideation and development of the algorithm. |
| Claude API Key | Approved by Prof Yang | $10 (May increase as project goes on) | This API key is to integrate Claude's AI model to enable on-demand thinking and interpretation. |
| This is our planned cost allocation so far. The remaining amount will serve as our contingency reserve. We may also explore additional software or tools that could further support the project, such as cloud hosting service. |  |  |  |